# TechXpress E-commerce Platform for Electronics

# Project Planning and Management

## Team Members:

  - Member 1: Mahmoud atef

  - Member 2: Alaa Mohamed

  - Member 3: Mohamed Ayman

  - Member 4: Yehia Zakaria

  - Member 5: Abdelrhman ahmed ezzat

Submission Date: 21 March 2025

DIGITAL EGYPT PIONEERS INITIATIVE

- PLANNING & MANAGMENT	1

  - Table of Contents

- Project Proposal: TechXpress E-commerce Platform	1

  - 1.1 Project Title	1

  - 1.2 Overview	1

  - 1.3 Objectives	2

  - 1.4 Scope	3

  - 1.5 Technologies	3

  - 1.6 Key Benefits	4

- Project Plan	5

  - 2.1 Timeline (Gantt Chart)	5

  - 2.2 Milestones	6

  - 2.3 Deliverables	7

  - 2.4 Resource Allocation	8

- Task Assignment & Roles	9

  - 3.1 Overview	9

  - 3.2 Team Roles and Responsibilities	10

  - 3.3 Weekly Task Breakdown	12

- Risk Assessment & Mitigation Plan	14

  - 4.1 Overview	14

  - 4.2 Identified Risks and Mitigation Strategies	15

  - 4.3 Contingency Plan	17

- KPIs (Key Performance Indicators)	18

  - 5.1 Overview	18

  - 5.2 KPIs and Targets	19

  - 5.3 Monitoring and Reporting	20

- Conclusion	21

  - 6.1 Summary of the Project Plan	21

  - 6.2 Next Steps	22

  - 6.3 Future Enhancements	23

- 1. Project Proposal: TechXpress E-commerce Platform

## Project Title :

TechXpress E-commerce Platform for Electronics

---

## Overview:

TechXpress is a full-stack e-commerce platform built using ASP.NET Core for selling electronics products such as laptops, mobiles, and cameras. The platform provides a seamless shopping experience for users, allowing them to browse products, add items to their cart, and complete purchases securely using integrated payment gateways. Additionally, it includes an admin panel for managing products, categories, and orders.

The project follows professional software engineering practices, to ensure scalability, maintainability, and separation of concerns.

---

## Objectives:

### User-Facing Features:

  - Product browsing with search and filtering.

  - Shopping cart functionality with session management.

  - Secure checkout process with Stripe payment integration.

  - User profiles with order history and account management.

### Admin-Facing Features:

- Admin dashboard for managing users, products, categories, and orders.

- Role-based access control (RBAC) for admin and customer roles.

### Technical Goals:

- Ensure a responsive and modern UI using Bootstrap, JQuery, and DataTables.

- Deploy the platform on Monster Server for live use.

## Scope:

### Included Features:

  - Product listings with search and filters.

  - Shopping cart and checkout functionality.

  - Secure payment integration using Stripe.

  - Admin panel for product and order management.

  - User authentication and role-based access control.

### Excluded Features:

  - Physical product delivery and inventory management.

  - Advanced features like AI-based recommendations or multi-language support.

---

## Technologies:

- Frontend: HTML, CSS, JavaScript, Bootstrap, JQuery, DataTables.

- Backend: ASP.NET Core MVC, Entity Framework Core.

- Database: SQL Server.

- Authentication: ASP.NET Identity.

- Payment Gateway: Stripe.

- Deployment: Monster Server.

---

## Key Benefits:

- Scalability: ensures the platform can grow with increasing user demand.

- Maintainability: The Separation of concerns and design patterns makes the codebase easy to maintain and extend.

- Security: Secure payment integration and role-based access control protect user data and transactions.

- User Experience: A responsive and intuitive UI enhances customer satisfaction.

—

# 2. Project Plan

## Timeline (Gantt Chart)

The project will be completed by 9th May, divided into 4 weeks with clear milestones and deliverables. Below is the timeline:

| Task | Start Date | End Date | Duration | Assigned To | Dependencies |
| --- | --- | --- | --- | --- | --- |
| phase 1: Initial Setup |  |  |  |  |  |
| Project Planning and Management | 1 Mar | 5 Mar | 4 days | Member 2 |  |
| Problem Statement & Objectives | 1Mar | 5Mar | 4 days | Member 5 |  |
| Architecture Setup | 5 Mar | 8 Mar | 3 days | Member 1 |  |
| Database Design & Modeling | 5 Mar | 8 Mar | 3 days | Member 1 |  |
| Data Flow & System Behavior | 5 Mar | 8 Mar | 3 days | Member 5 |  |
| System Deployment & Integration | 8 Mar | 12 Mar | 4 days | Member 1 |  |
| UI/UX Design & Prototyping | 25 Mar | 30 Mar | 5 days | Member 3,4 |  |
| User Authentication Setup | 25 Mar | 30 Mar | 5 days | Member 1 | Database Design |
| phase 2: Core Features |  |  |  |  |  |
| Shopping Cart Implementation | 22 Apr | 24 Apr | 3 days | Member 1, Member 2 |  |
| Role-Based Access Control (RBAC) | 22 Apr | 24 Apr | 3 days | Member 3 | User Authentication Setup |
| Admin Dashboard Development | 25 Apr | 26 Apr | 2 days | Member 4 | RBAC Implementation |
| phase 3: Advanced Features |  |  |  |  |  |
| Order Placement | 29 Apr | 1 May | 3 days | Member 2 | Shopping Cart |
| Stripe Payment Integration | 29 Apr | 1 May | 3 days | Member 4 | Order Placement |
| User Profiles & Order History | 2 May | 3 May | 2 days | Member 3 | Stripe Integration |
| phase 4: Finalization |  |  |  |  |  |
| UI Enhancements | 6 May | 7 May | 2 days | Member 1 | User Profiles |
| Final Testing | 6 May | 7 May | 2 days | Member 5 | UI Enhancements |
| Deployment to Microsoft Azure | 8 May | 9 May | 2 days | Member 4 | Final Testing |

## Milestones

### phase 1:

  - Database schema designed and implemented.

  - User authentication system integrated.

### phase 2:

  - Shopping cart functionality implemented.

  - Role-based access control (RBAC) configured.

  - Admin dashboard created.

### phase 3:

  - Order placement and Stripe payment integration completed.

  - User profiles and order history implemented.

### phase 4:

  - UI enhancements finalized.

  - Comprehensive testing completed.

  - Platform deployed to Microsoft Azure.

---

## Deliverables :

### phase 1:

  - Product listing page with search and filters.

  - Database schema with repositories and Unit of Work.

  - User authentication system.

### phase 2:

  - Functional shopping cart.

  - Role-based access control (RBAC).

  - Admin dashboard for product and order management.

### phase 3:

  - Order placement with Stripe payment integration.

  - Customer profile page with order history.

### phase 4:

  - Polished, responsive UI.

  - Fully tested platform.

  - Live deployment on Monster Server.

---

# 3. Task Assignment & Roles

## Overview

To ensure a collaborative and efficient workflow, all 5 team members will work together on all aspects of the development process. While each member has a primary role, everyone will contribute to frontend, backend, database, and testing tasks to foster teamwork and shared understanding of the project. Below is the detailed breakdown:

---

## Team Roles and Responsibilities

### Frontend Development (All Members):

#### Tasks:

    - Designed and developed the user interface (UI) using HTML, CSS, JavaScript, Bootstrap, and JQuery.

#### Create the product listing page, shopping cart UI, checkout page, and admin dashboard.

    - Ensure the platform is responsive and works seamlessly on all devices.

#### Collaboration:

    - Member 1 leads the UI design.

    - Members 2, 3, 4, and 5 assist in implementing UI components and testing responsiveness.

### Backend Development (All Members):

#### Tasks:

    - Develop the Business Logic Layer using ASP.NET Core.

#### Implement shopping cart logic, order placement logic, and payment integration.

    - Create MVC project for communication between the frontend and back end.

#### Collaboration:

    - Member 1 leads backend development.

    - Members 2, 3, 4, and 5 assist in writing business logic, integrating APIs, and testing functionality.

### Payment Integration and Security (All Members):

#### Tasks:

    - Integrate Stripe payment gateway for secure transactions.

#### Implement user authentication and role-based access control (RBAC).

    - Ensure data validation and security best practices (e.g., HTTPS, encryption).

### Collaboration:

  - Member 1 leads payment integration and security.

  - Members 2, 3, 4, and 5 assist in integrating Stripe, testing security features, and fixing vulnerabilities.

### Testing and Deployment (All Members):

#### Tasks:

    - Perform unit testing, integration testing, and user acceptance testing (UAT).

    - Fix bugs and optimize performance.

    - Deploy the platform to Microsoft Azure.

### Collaboration:

  - Member 1 leads testing and deployment.

  - Members 2, 3, 4, and 5 assist in testing, bug fixing, and preparing the platform for deployment.

---

# 4. Risk Assessment & Mitigation Plan

### Overview

To ensure the successful completion of the TechXpress e-commerce platform, the team has identified potential risks and developed strategies to mitigate them. This plan focuses on

**technical, operational, and timeline-related risks**.

---

### Identified Risks and Mitigation Strategies

- Risk: Delays in Development Due to Technical Challenges

  - Description: Complexities in implementing the NTier Architecture, Stripe payment integration, or role-based access control (RBAC)could cause delays.

#### Mitigation:

    - Break tasks into smaller, manageable chunks.

    - Use well-documented libraries and frameworks (e.g., Stripe API, ASP.NET Identity).

    - Conduct daily stand-up meetings to address technical blockers quickly.

### Risk: Integration Issues Between Frontend and Backend

  - Description: Miscommunication or mismatched APIs between the frontend and backend could lead to integration problems.

#### Mitigation:

    - Define clear API contracts early in the project.

    - Use tools like Swagger for API documentation.

    - Conduct frequent integration testing.

### Risk: Security Vulnerabilities

  - Description: The platform could be exposed to risks like SQL injection, XSS attacks, or data breaches.

#### Mitigation:

    - Implement input validation and parameterized queries to prevent SQL injection.

    - Use HTTPS for secure communication.

    - Regularly test the platform for vulnerabilities using tools like OWASP ZAP.

### Risk: Poor User Adoption Due to Complex UI

  - Description: A complicated or non-intuitive user interface could discourage users from adopting the platform.

#### Mitigation:

    - Conduct user testing early in the development process.

    - Use Bootstrap and JQuery to create a clean, responsive, and user-friendly interface.

    - Gather feedback from potential users and iterate on the design.

### Risk: Deployment Failures

  - Description: Issues during deployment to Monster Server Cloud	delay the project launch.

### Mitigation:

  - Test the deployment process in a staging environment before going live..

    - Assign a dedicated team member (Member 4) to oversee deployment.

---

### Contingency Plan

- If a critical risk materializes (e.g., Stripe integration fails), the team will:

  - Escalate the issue immediately to the Project Manager (Member 5).

  - Allocate additional resources to resolve the issue.

  - Adjust the timeline if necessary, prioritizing critical features.

---

# 5. KPIs (Key Performance Indicators)

### Overview

To measure the success of the TechXpress e-commerce platform, the team has defined Key Performance Indicators (KPIs). These metrics will help evaluate the platform's performance, usability, and adoption.

---

## KPIs and Targets

### Response Time

  - Definition: The time taken for the platform to load pages and process requests.

  - Target: Less than 2 seconds for page load and API responses.

  - Measurement: Use tools like Google PageSpeed Insights or Postman to monitor response times.

### System Uptime

  - Definition: The percentage of time the platform is operational and accessible to users.

  - Target: 99.9% uptime during the first month of deployment.

  - Measurement: Use monitoring tools like UptimeRobot to track uptime.

### User Adoption Rate

  - Definition: The number of users registering and actively using the platform.

  - Target: At least 100 registered users in the first month.

  - Measurement: Track user registrations using Google Analytics or the platform's admin dashboard.

### Conversion Rate

  - Definition: The percentage of visitors who complete a purchase.

  - Target: At least 5% conversion rate in the first month.

  - Measurement: Use the platform's analytics dashboard to track conversions.

### Bug Resolution Time

  - Definition: The average time taken to resolve reported bugs.

  - Target: Less than 24 hours for critical bugs and 48 hours for minor bugs.

  - Measurement: Track bug resolution times using Trello or Jira.

---

## Monitoring and Reporting

- Weekly KPI Reviews: The team will review KPIs during weekly meetings to identify areas for improvement.

- Monthly Reports: Generate monthly reports summarizing KPI performance and share them with stakeholders.

---

# 6.Conclusion

### Summary of the Project Plan

The TechXpress e-commerce platform is a full-stack ASP.NET Core project designed to provide a seamless shopping experience for electronics products. By following a structured timeline, leveraging professional design patterns (e.g., NTier Architecture, Repository Pattern), and addressing potential risks, the team aims to deliver a scalable, secure, and user- friendly platform.

The project emphasizes team collaboration, with all members contributing to frontend, back- end, database, and testing tasks. Key features like Stripe payment integration, role-based access control, and a responsive UI will ensure the platform meets both user and business needs.

# Requirements Gathering & System Analysis and Design

Use Case Diagram

Software Architecture

Data Flow Diagram

Actevity Diagram

Sequence Diagram

# System Deployment & Integration

# ER Diagram

# Repository & Updates

You can find the complete source code for the Electronics E-commerce Application on GitHub:

https://github.com/MahmoudAtefHamed/CAI2_SWD5_S11_Team1_TechXpress-E-Commerce

### This repository will be regularly updated with improvements, bug fixes, and new features. Stay tuned for the latest updates!